Project Planning Phase (Milestone and Activity List)

|  |  |
| --- | --- |
| Team ID | PNT2022TMID35429 |
| Project Name | Project - Detecting Parkinson’s Disease using Machine Learning |

MILESTONE & ACTIVITY LIST:

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |
| IDEATION PHASE | * Literature survey * Empathy Map * Brainstorming * Problem Statement | 29 August 2022 -  17 September 2022 |
| PROJECT DESIGN PHASE - I | * Problem Solution Fit * Proposed Solution * Solution Architecture | 19 September 2022 -  01 October 2022 |
| PROJECT DESIGN PHASE - II | * Requirement Analysis * Customer Journey * Data Flow Diagrams * Technical Architecture | 03 October 2022 -  15 October 2022 |
| PROJECT PLANNING PHASE | * Sprint Delivery Plan * JIRA Files | 17 October 2022 -  22 October 2022 |
| PROJECT DEVELOPMENT PHASE | * Sprint 1 * Sprint 2 * Sprint 3 * Sprint 4 | 24 October 2022 -  19 November 2022 |